## Slide 1: Product owner – Prd backlog
SC –(select work) -- > increasement value in Spt
SC, stakeholder: result and adjust next Spt
Cycle: Repeat
Purpose: achieve value and create value? If no SC who response and what will happen?
Scrum makes visible efficacy: current management(which includes? Teamleader, manager, management process/target/teammember achieve KPI….), environment(what does it mean?), work technique?  hold, weakness, losen point/chain => what/where should improve

## Slide 2: Found on: empiricism , lean thinking
What is empiricism
What is lean thinking
Empiricism assert: experience create knowledge, decision on observed
Lean thinking: reduce waste, focus essentials
Scrum: iterative
4 events
Implement: SC pillar transparent, inspection, adaptation

## Slide 3: Transparency: visible performing working and receive working
Decision base on 3 artifacts
Low transparency => decision with diminish value and increase risk
Inspection w/o transparency: misleading & wasteful

## Slide 4: Inspection
goals must be inspected frequently and diligently to detect potentially undesirable variances or problems - undesirable variances/problems: what problems, when it occurs, how to detect?
5 events: what?
Enable => adaptation
w/o adaptation: pointless
Provoke change: what does it mean

## Slide 5: Adaptation:
Aspects of process deviate outside limit(range)/unacceptable result
Process / material : adjust asa to minimize further deviation

## Slide 6: Scrum values: Commitment, focus, openness, respect, and courage
Commit: achieve goals, support each other
Focust: work -> best process toward goals
Open: open work, challenges
Respect: each other capable, independent people, respected with co-ordinate
Courage: do the right thing, work on tough problems

## Slide 7: Scrum team: 1 Scrum master, 1 Product owner, Developers, no sub-teams. Focus on product Goal
Skills necessary: ?
Self-managing: decide who does what, when, how
Size: <=10, nimble(linh hoat), large enough to complete work in SP, small team: better communication, more productive
Activities: collaboration, verification, maintenance, operation, experimentation, research, development, else required.
SM, PO, Dev: specific accountabilities(vai tro, trach nhiem)
Dev: create any aspect usable increment each SP
+ plan for SP, SP backlog

## Slide 8: +Instilling quality(thuc day chat luong) by adhering(tuan thu) to a Definition of Done + adapt plan each day toward SP goals